Five-year spectrum outlook

2018–22

Progress report for July–December 2018

MARCH 2019

Canberra

Red Building 
Benjamin Offices
Chan Street 
Belconnen ACT

PO Box 78
Belconnen ACT 2616

T	+61 2 6219 5555
F	+61 2 6219 5353

Melbourne

Level 32 
Melbourne Central Tower
360 Elizabeth Street 
Melbourne VIC

PO Box 13112
Law Courts 
Melbourne VIC 8010

T	+61 3 9963 6800
F	+61 3 9963 6899

Sydney

Level 5 
The Bay Centre
65 Pirrama Road 
Pyrmont NSW

PO Box Q500
Queen Victoria Building 
NSW 1230

T	+61 2 9334 7700 or 1800 226 667
F	+61 2 9334 7799

Copyright notice

https://creativecommons.org/licenses/by/4.0/

With the exception of coats of arms, logos, emblems, images, other third-party material or devices protected by a trademark, this content is made available under the terms of the Creative Commons Attribution 4.0 International (CC BY 4.0) licence.

We request attribution as © Commonwealth of Australia (Australian Communications and Media Authority) 2019.

All other rights are reserved.

The Australian Communications and Media Authority has undertaken reasonable enquiries to identify material owned by third parties and secure permission for its reproduction. Permission may need to be obtained from third parties to re-use their material.

Written enquiries may be sent to:

Manager, Editorial Services
PO Box 13112
Law Courts
Melbourne VIC 8010
Email: info@acma.gov.au

Introduction	1

Six-month FYSO progress	2

Table 1:	Planning—establishing new planning frameworks	2

Table 2:	Planning—optimising established planning frameworks	4

Table 3:	Major price-based allocations	6

Table 4:	Regulatory review and reform 
(Spectrum Review implementation)	7

Table 5:	Licensing	8

Table 6:	Pricing	9

Table 7:	Compliance and enforcement	9

Table 8:	International engagement	10

Table 9:	Consultation plans	10

# Introduction

The Five-year spectrum outlook 2018–22 (FYSO) six-monthly progress report describes the current status of activities outlined in the most recent FYSO. The publishing of this information is in line with the Spectrum Review’s call for greater government transparency and accountability.

The ACMA is committed to providing regular updates on processes and explanations of changes to its plans. Further updates and next steps for the ACMA’s spectrum management activities will be outlined in the forthcoming draft FYSO 2019–23.

The report consists of nine tables that describe progress in delivering the ACMA’s 2018–19 work program for the period of 1 July to 31 December 2018. Where applicable, it provides reasons for any timeframe slippage or change in direction.

# Six-month FYSO progress

Planning—establishing new planning frameworks

| Planning stage | Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- | --- |
| Monitoring | 600 MHz (617–698) 3.3 GHz (3300–3400) 4.5 GHz (4400–4500) 4.8 GHz (4800–4990) Bands under study at WRC-19 agenda items 1.16 and 1.13 5G bands considered internationally other than under WRC-19 1.13 40–50 GHz | Continue to monitor domestic and international developments in these bands to identify usage trends | Ongoing |
| Initial investigation | 2 GHz (1980–2010 and 2170–2200 MHz) | Q4: Discussion paper on planning issues to consider in the band | No change to projected timeframe |
|  | 3.8 GHz (3700–4200) | Q4: Discussion paper on planning issues to consider in the band | No change to projected timeframe |
|  | 28 GHz (27.5–29.5 GHz) | Q1: Discussion paper on planning issues to consider in the band | Completed: Discussion paper published (IFC: 36/2018) Q1 2018–19 |
|  | Extended MSS L-band (1518–1525 and 1668–1675 MHz) | Further consideration deferred until Q3/4 2019–20 | No change to projected timeframe |
| Preliminary replanning | 26 GHz (24.25–27.5 GHz) | Q1: Consult on frequency, area and licensing configuration options | Completed: Options paper published Q1 2018–19 (IFC: 32/2018) Planning decision targeted for Q3/4 2018–19 |
|  | 1.5 GHz (1427–1518 MHz) | Further consideration (including a possible options paper) deferred until Q3/4 2019–20 | Options paper Q3/4 2019–20 |
| Re-planning | 5.6 GHz (parts of 5600–5650 MHz) | Q2: Progress technical coordination rules and allocation arrangements for site-based point-to-multipoint uses outside of metropolitan areas, including for the transition of services from the 3.6 GHz to the 5.6 GHz band, where possible | Completed: Discussion paper published May 2018 (IFC: 13/2018) RALI released Q2 2018–19 |
|  | 850 MHz expansion band (809–824 MHz and 854–869 MHz) | Decision paper outlined transition milestones for incumbent services making way for new mobile broadband. Allocation timeframes tied to those of the 900 MHz band (assuming 900 MHz is ultimately reallocated) | Implementation of outcomes is ongoing and on track |
|  | 900 MHz (890–915 MHz and 935–960 MHz) | Considering options for timing of band reorganisation, including potential clearance and reallocation processes | Consultation on finalisation of reconfiguration method Q4 2018–19 |

Planning—optimising established planning frameworks

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| Make final decisions on LAP variations for AM to FM conversion in Burnie, Devonport, Queenstown and Scottsdale | Q1, Q2 | LAP variations for Burnie, Devonport, Queenstown have been finalised Expect to finalise Scottsdale in Q4 2018–19 once agreement is reached with the licensee about continuation of the AM transmission |
| Develop and consult on proposals for AM to FM conversion for Lithgow, Bega, Cooma, Goulburn and Nowra | Q2 | Lithgow not to proceed in 2018–19. It will be restored to workplan when licensee agrees to transmitter specifications Consultation for Bega and Cooma to proceed in Q3 2018–19. Bega, Cooma and Goulburn have been delayed due to the complexity of flow-on changes required to existing services Goulburn is pending the necessary third-party agreement for a frequency change. If agreement is reached, consultation would occur in Q4 2018–19. Nowra has been delayed; the ACMA has not accepted the licensee’s proposed transmitter specifications on engineering grounds. Unlikely that a new proposal would be submitted and approved before Q1 2019–20. |
| Further consider whether variations to the Brisbane digital radio channel plan are appropriate to improve digital coverage | Q2 | Delay to Q1 2019–20 On hold, pending consideration of a new submission from commercial licensees in adjacent licence areas |
| Following completion of digital radio allotment planning, consult on a variation to the Canberra digital radio channel plan that would allow a power increase | Q1 | Consultation complete, final decision in Q3 2018–19 |
| Complete engineering and consult on over 15 new digital radio channel plans for the next-mover DAB+ markets | Q2 | Allotment planning completed To consult on Mandurah channel plan Q3 2018–19 Other markets subject to commitment of licensees to 2020 rollout timeframe |
| Develop and consult on the potential for re-planning analog radio services in Perth, following the clearance of Band II TV in Bunbury | Q2 | Internal engineering work has been completed |
| Earth stations—codify frequency coordination of earth stations with point-to-point links (in the 6 and 6.7 GHz bands) | Q2 | Discussion paper released Q3 2018–19 (IFC: 1/2019) |
| Space objects: Finalise changes to Radiocommunications (Communication with Space Object) Class Licence 2015 and Radiocommunications (Foreign Space Objects) Determination 2014 | Q1 | Completed Instrument finalised Q1 2018–19 |
| Consider feasibility of inclusion of 10.7–11.7 GHz in Communications Space Objects Class Licence | Q4 | No change to projected timeframe |
| ESIMs—review regulatory arrangements for earth stations in motion (ESIM) in Ku-band | Q3 | No change to projected timeframe |
| Regulatory arrangements: General review of licensing procedures for space-based communications systems | Q2 | Delay due to staff departures |
| Commence update of regulatory arrangements for small satellites | Q2 | Work underway, consultation paper to be released in Q3 2018–19 |
| Consider applications for test and demonstration purposes in the 2 GHz band | Ongoing | Ongoing |
| Manage filing and coordination of Australian satellite systems | Ongoing | Ongoing |
| Consultation on proposed update of the LIPD to respond to industry requests | Q2 | Completed consultation paper released Q2 2018–19 (IFC: 45/2018) |
| Facilitation of early access to the 928–935 MHz band for low-power wide-area IoT applications | Ongoing | Ongoing |

Major price-based allocations

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| 3.6 GHz | Q4 2017–18: Final applicant information package released Q2 2018–19 (November): Auction commences | Completed: AIP released Q1 2018–19 Completed: Auction commenced and concluded Q2 2018–19 |
| 26 GHz | Q3/4 2018–19: ACMA planning decision* Q1 2019–20: Reallocation recommendation | No change to projected timeframe |
| 850/900 MHz | Q2 2018–19: Configuration options decision | Finalisation of reconfiguration method for 900 MHz band now Q1/2 2019–20 |
| 1.5 GHz | Q2/3 2019–20: ACMA planning decision | See Table 1 |

*Based on scenario 1 in the 2018–22 FYSO forward allocation work plan.

Regulatory review and reform (Spectrum Review implementation)

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| Annual work program | Q1: Publish final program Q4: Consult on draft work program | Final work program published in Q1 2018–19 No change to projected timeframe for consultation on draft 2019–23 FYSO |
| Planning and technical frameworks | Consult on revised arrangements following the release of second Exposure Draft Radiocommunications Bill package | No change to projected timeframe |
| Licensing and licensing transition | Consult on revised arrangements following the release of second Exposure Draft Radiocommunications Bill package | No change to projected timeframe |
| Pricing review implementation | Consult on revised arrangements following the release of second Exposure Draft Radiocommunications Bill package | No change to projected timeframe |
| Equipment rules | Consult on revised arrangements following the release of second Exposure Draft Radiocommunications Bill package | No change to projected timeframe |
| Accreditation arrangements | Consult on revised arrangements following the release of second Exposure Draft Radiocommunications Bill package | No change to projected timeframe |

Licensing

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| Mobile phone jammer regulatory arrangements | Q1: Review of instruments due to expire in November 2018 | Radiocommunications (Use by Corrective Services NSW of PMTS Jamming Devices at Lithgow Correctional Centre) Exemption Determination 2018 registered Q2 2018–19 |
| Body scanners in airports | Q1: Finalise consultations and consider changes to the current applicable licensing during 2018–19 | Consultation finalised Q1 2018–19 Radiocommunications (Body Scanning—Aviation Security) Class Licence 2018 registered Q2 2018–19 |
| Renew amateur certificates of proficiency arrangements | Q2: Finalise arrangements for certificates of proficiency before expiry of the current deed with WIA (February 2019) | Consultation closed Q1 2018–19 (IFC: 16/2018) Approach to market closed Q2 2018–19 Deed for service delivery by the Australian Maritime College established February 2019. |
| Consideration of changes to amateur licence conditions | 2018–19 | To be progressed in Q3/4 2018–19 |
| VHF marine radio use | Q4: Consider changes to the channels specified for maritime radio | Consultation paper released Q2 2018–19 (IFC: 28/2018) |
| 400 MHz band | Ongoing transition of licences to appropriate segments of the 400 MHz band before the completion of the final milestone in 2019–20 | Ongoing |
| Review of licensing arrangements for drones, and prohibitions and exemptions for drone jamming | Q4: First stage review | Monitoring international developments in spectrum management and licensing for drones First stage review overtaken by ongoing work with interdepartmental contact network on regulatory options for drone management and counter-drone technologies |

Pricing

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| Commercial broadcasting tax arrangements | Q1: First tax assessment | Ongoing assessments of taxes have commenced |
| Preparation for review of Commercial Broadcasting (Tax) Act 2017 | Q4: Information to be issued about planned arrangements for the review required to be conducted after 1 July 2019 | No change to projected timeframe |
| 400 MHz opportunity-cost pricing | Continued monitoring of band use | Monitoring will be on a semi-regular basis. It is expected that publication and consultation on the monitoring will only occur if there is anecdotal evidence suggesting that demand is increasing and there is congestion in the band |
| Apparatus licence taxes | Annual updates for CPI from 5 April each year | Consultation on proposed changes to annual apparatus licence taxes published Q2 2018–19 (IFC: 42/2018) Amendments to the taxes were made in Q3 2018–19 New taxes commence on 5 April 2019 |
| Spectrum licence taxes | Q1: Adjustments for new spectrum-licensed bands | Radiocommunications (Spectrum Licence Tax) Determination 2014 No. 2 registered Q1 2018–19 |

Compliance and enforcement

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| Audit of mobile handset compliance outcomes | Q1: Report publication | Delayed due to reprioritisation of reactive work—scheduled for Q3 |
| Gold Coast Commonwealth Games readiness priority compliance area | Q1: Report publication | Delayed due to reprioritisation of reactive work—scheduled for Q3 |

International engagement

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| Fourth meeting of the APT Conference Preparatory Group (Asia Pacific) for WRC-19 (APG 19-4) | Q3 (7–12 January 2019) | Meeting held Q3 2018–19 |
| Second Conference Preparatory Meeting for WRC-19 (CPM 19-2) | Q3 (18–28 February 2019) | On track. Meeting to be held Q3 2018–19 |

Consultation plans

| Issue | FYSO timeframe | Progress/update |
| --- | --- | --- |
| 28 GHz discussion paper | Q1 2018–19 | Discussion paper published Q1 2018–19 (IFC: 36/2018) |
| 26 GHz options paper | Q1 2018–19 | Options paper published Q1 2018–19 (IFC: 32/2018) |
| 3.7–4.2 GHz discussion paper | Q4 2018–19 | No change to projected timeframe |
| Four DRCPs for 12–14 licence areas | Q2 2018–19 | Consultation expected to proceed on Mandurah in Q3 2018–19. Other licence areas will proceed once licensees agree to technical start-up in 2020 |
| Consider AM–FM conversion proposals in five NSW areas | Q2 2018–19 | Delayed to Q3/4 2018–19 Lithgow not to proceed in 2018–19. Will be restored to workplan when licensee agrees to transmitter specifications Consultation for Bega and Cooma to proceed in Q3 2018–19. Bega, Cooma and Goulburn have been delayed due to the complexity of flow-on changes required to existing services Goulburn is pending the necessary third-party agreement for a frequency change. If agreement is reached, consultation would occur in Q4 2018–19 Nowra has been delayed; the ACMA has not accepted the licensee’s proposed transmitter specifications on engineering grounds. Unlikely that a new proposal would be submitted and approved before Q1 2019–20 |
| Spectrum arrangements for small satellites | Q3 2018–19 | No change to projected timeframe |
| Space-based comms—update (CSO Class Licence and FSO Determination) | Q1 2018–19 | Completed |
| General review of space licensing procedures consultation paper | Q2 2018–19 | Delayed due to staff departures |
| 2 GHz (1980–2010 and 2170–2200 MHz discussion paper) | Q4 2018–19 | No change to projected timeframe |
| 3.4–3.575 GHz Reconfiguration Options discussion paper | Q3 2018–19 | Projected timeframe now Q4 2018–19. Delayed due to further consideration of options |
| ESIM in the Ku-band | Q3 2018–19 | No change to projected timeframe |
| Consider feasibility of inclusion of 10.7–11.7 GHz in Communications Space Objects Class Licence | Q4 2018–19 | No change to projected timeframe |
| Frequency coordination requirements review work program | Q1 2018–19: Finalised work program following consideration of industry submissions. Future consultations in accordance with finalised work program | Finalised review work program published September 2018 |
| 850/900 MHz planning decision | Q2 2018–19 | Planning decision settled Finalisation of reconfiguration method for 900 MHz band now Q1/2 2019–20 |
| Consideration of changes to amateur licence conditions | 2018–19 | To be progressed in Q3/4 2018–19 |
| VHF marine radio channels—consider changes | 2018–19 | Consultation paper released Q2 2018–19 VHF marine radio use (IFC: 28/2018) |
| Drone regulation | Q2 2018–19 | Ongoing Monitoring international developments in spectrum management and licensing for drones Working with interdepartmental contact network on regulatory options for drone management and counter-drone technologies |
| 400 MHz OC pricing information paper | Q3 2018–19 | Monitoring will be on a semi-regular basis No current requirement for this activity. It is expected that publication and consultation on the monitoring will only occur if there is anecdotal evidence suggesting that demand is increasing and there is congestion in the band; this is not the case currently |
| Short range devices/ITS standard | Q2 2018–19: Completion of consultation started 4 July | Instruments made by the ACMA Authority on 3 December 2018 |
| VHF radiotelephone equipment—maritime mobile services | Q1 2018–19 | Consultation paper released Q2 2018–19 (IFC: 28/2018) |
| Brisbane analog LAP variation | Q3 2018–19 | On hold, pending staff reconsideration of the proposals |
| Regional Queensland LAP variations | Q3 2018–19 | On track for consultation paper release in March 2019 |
| RFT for spectrum licensing business systems | Q1 2018–19 | Delayed pending release of the second Exposure Draft Radiocommunications Bill package |
| Set digital radio start date for Canberra, Darwin and Hobart | Q2 2018–19 | Delayed to Q3/4 2018–19 Waiting for ACCC approval of access undertakings |
| Finalising digital radio allotment plans for Tranche 2 (Western Australia, South Australia and north Queensland) | Q1 2018–19 | Completed |
| Canberra DRCP power increase | Q2 2018–19 | Consultation complete (IFC: 43/2018) |
| Make over 15 new digital radio channel plans for the next-mover DAB+ markets | Q2 2018–19 | Commence Q3 2018–19, subject to commitment of licensees to 2020 rollout timeframe |
| Options for re-planning radio services in Perth, following the clearance of Band II TV in Bunbury | Q2 2018–19 | Delayed to Q4 2018–19 |
| 1710–1785/1805–1880 MHz (1800 MHz) in remote areas discussion paper | Q4 2018–19 | No change to projected timeframe |