Final Investigation Report

| Investigation No. | 2017-18-NNI-04 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Regulatory framework | Industry Code C564:2011 Mobile Phone Base Station Deployment (Deployment Code) |  |  |  |  |
| Location | 10 Binara Street Canberra ACT 2601 |  |  |  |  |
| Carrier | Telstra Corporation Limited (ACN 051 775 556) (Telstra) | RFNSA Site Number | 2601026 | File No. | ACMA2018/794-42 |
| Local Council | Environment, Planning and Sustainable Development, Directorate – Planning (ACT Planning) | Development Application | NA |  |  |
| Type of installation | Low-impact facility – macro cell deployment |  |  |  |  |

Summary of Findings

The Australian Communications and Media Authority (the ACMA) is of the view that Telstra has contravened the following clauses of the Deployment Code in relation to the mobile phone radiocommunications infrastructure (the Facility) deployment at 10 Binara Street CANBERRA ACT 2601 (10 Binara Steet) – Radiofrequency National Site Archive (RFSNA) Number 2601026:

- Clause 6.2.6 – by not fully complying with its consultation plan, which required Telstra to contact persons residing in the immediate vicinity of the Facility, as identified in the notification map included in the plan.

- Clause 6.4.4 – by not sending an enveloped letter containing the information in clause 6.4.1 of the Code to all Interested and Affected Parties (IAPs).

- Clause 11.3.1 – by not acknowledging a complaint in writing within 10 business days of the receipt of the complaint.

Background

On 29 January 2019, the ACMA commenced an investigation under subsection 510(1) of the Telecommunications Act 1997 (the Act) after receiving a complaint about Telstra’s deployment of a facility on the rooftop of 10 Binara Street. The infrastructure which was the subject of the complaint had been installed in July 2018. The complaint states that Telstra did not consult with the residents of 240 Bunda Street, which adjoins the site at 10 Binara Street, during the consultation period and did not respond to a written complaint lodged on 27 July 2018 with Telstra’s planning consultant – Kordia Solutions Australia (Kordia).

A preliminary investigation report was sent to Telstra on 5 March 2019 and Telstra was invited to provide a submission to the ACMA on the findings contained in that report. Telstra provided its submission to the ACMA on 22 March 2019. This report details the ACMA’s final findings.

Relevant Facts

The Deployment Code was registered by the ACMA on 1 July 2012 under section 117 of the Act. The Deployment Code was in effect during the time period to which this investigation relates. It was replaced with C564:2018 Mobile Phone Base Station Deployment on 17 December 2018.

Clause 1.1.1 of the Deployment Code states that the Code applies to carriers who are installing, intending to install, operating, or contracting or arranging for the installation of fixed radiocommunications infrastructure which is used, intended to be used or capable of being used to supply Public Mobile Telecommunications Services.

Telstra is a carrier as it holds a carrier licence which was issued on 1 July 1997 under the Act.

A note to clause 1.1.1 states that the Deployment Code also covers the work of contractors or agents of carriers, infrastructure lessors, infrastructure developers, telecommunication service providers and other entities engaged in activities covered by the Code on behalf of the carrier.

This means that where Kordia was acting as an agent of Telstra in respect of the deployment at 10 Binara Street, Telstra is accountable under the Deployment Code for Kordia’s actions.

On 4 May 2018, Telstra notified the Secretariat of the Environment, Planning and Sustainable Development, Directorate – Planning (ACT Planning) that it was seeking comment on its draft consultation plan for a proposed mobile phone base station on the rooftop of 10 Binara Street.  On the same day, Telstra updated its Community Updates & Announcements page on the RFNSA website – http://www.rfnsa.com.au/2601026 – advising that the public community consultation program would run from 21 May to 8 June 2018.

Clause 6 of the Deployment Code sets out the consultation requirements for the installation of a facility at a new site without a development application. Clause 6 applies if:

- A carrier proposes to carry out any work at premises in relation to the installation of Mobile Phone Radiocommunications Infrastructure that is not Low RF Power Mobile Phone radiocommunications Infrastructure

- There is no radiocommunications infrastructure at the premises, other than Low Power RF Infrastructure, and

- The work does not require Development Approval.

The Deployment Code defines Mobile Phone Radiocommunications Infrastructure as ‘fixed radiocommunications infrastructure used, intended to be used, or capable of being used to supply Public Mobile Telecommunications Services and includes a Mobile Phone Base Station’. Clause 6 applies to the deployment of the Facility at 10 Binara Street for the reasons set out below.

Fixed radiocommunications infrastructure

Telstra deployed fixed mobile phone radiocommunications infrastructure consisting of a macro cell mobile base station at 10 Binara Street. The fixed radiocommunications infrastructure comprised nine (9) 2.533m panel antennas installed on a new mount attached to the rooftop slab and twelve (12) remote radio units installed behind the antennas, together with ancillary equipment and associated infrastructure.

This information is contained on the RFNSA website and on page 7 of the draft consultation plan provided to ACT Planning.

Public Mobile Telecommunications Service

A Public Mobile Telecommunications Service is defined under section 32 of the Act. Telstra’s Facility is intended to provide 3G and 4G mobile voice and data services to the surrounding area. Pursuant to section 32 of the Act, Telstra’s 3G and 4G networks are both capable of being used to supply a Public Mobile Telecommunications Service as:

- they are capable of allowing an end-user to use a carriage service while moving continuously between places

- the customer’s equipment (which includes the end-users mobile phone handset) will not be in physical contact with any part of the telecommunications network by means of which the service is supplied

- the 3G and 4G mobile voice and data service is supplied by use of a telecommunications network that has intercell hand-over function, and

- the 3G and 4G mobile voice and data service is not an exempt service (as defined by subsections 32(2), 32(3) or 32(4) of the Act).

Mobile Phone Base Station

The Deployment Code defines a Mobile Phone Base Station as ‘mobile phone radiocommunications transmitter and its associated infrastructure including any antennas, housing and other equipment’.

The mobile phone radiocommunications transmitter for this deployment are the twelve (12) remote radio units which contain the essential radiofrequency circuitry to facilitate mobile telephony and data communications. In addition to the remote radio units and the nine (9) 2.533m panel antennas, the Mobile Phone Base Station associated infrastructure also includes:

- Installation of a steel platform supported by the existing roof beam

- Three (3) tower mounted amplifiers installed behind some of the antennas

- Three (3) outdoor units fixed to the steel platform, and

- Associated ancillary equipment such as cabling, a barrier and signage.

This information is contained on the RFNSA website and on page 7 of the draft consultation plan provided to ACT Planning.

Low RF Power Mobile Phone Radiocommunications Infrastructure

Low RF Power Mobile Phone Radiocommunications Infrastructure is defined in the Deployment Code to mean one or more transmitters operating at a total maximum power into the antenna of no greater than 2 Watts. The remote radio units will supply each of the antennas with the input power set out in the table below.

| Antenna | Carrier Antenna Identifier | Input power (dBm) | Input powers (Watts) | Operating frequency | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Antenna A1 | 43 dBm | 20 Watts | 1800 MHz | Active |
|  | Antenna A1 | 44.8 dBm | 30.2 Watts | 850 MHz | Active |
| 2 | Antenna A2 | 43 dBm | 20 Watts | 1800 MHz | Active |
|  | Antenna A2 | 44.8 dBm | 30.2 Watts | 850 MHz | Active |
| 3 | Antenna A3 | 43 dBm | 20 Watts | 1800 MHz | Active |
|  | Antenna A3 | 44.8 dBm | 30.2 Watts | 850 MHz | Active |
| 4 | Antenna A4 | 46 dBm | 39.8 Watts | 2600 MHz | Active |
|  | Antenna A4 | 43 dBm | 20 Watts | 700 MHz | Active |
| 5 | Antenna A4 | 47 dBm | 50.1 Watts | 2100 MHz | Not active |
|  | Antenna A4 | 47 dBm | 50.1 Watts | 2600 MHz | Not active |
|  | Antenna A4 | 47 dBm | 50.1 Watts | 700 MHz | Not active |
| 6 | Antenna A5 | 46 dBm | 39.8 Watts | 2600 MHz | Active |
|  | Antenna A5 | 43 dBm | 20 Watts | 700 MHz | Active |
| 7 | Antenna A5 | 47 dBm | 50.1 Watts | 2100 MHz | Not active |
|  | Antenna A5 | 47 dBm | 50.1 Watts | 2600 MHz | Not active |
|  | Antenna A5 | 47 dBm | 50.1 Watts | 700 MHz | Not active |
| 8 | Antenna A6 | 46 dBm | 39.8 Watts | 2600 MHz | Active |
|  | Antenna A6 | 43 dBm | 20 Watts | 700 MHz | Active |
| 9 | Antenna A6 | 47 dBm | 50.1 Watts | 2100 MHz | Not active |
|  | Antenna A6 | 47 dBm | 50.1 Watts | 2600 MHz | Not active |
|  | Antenna A6 | 47 dBm | 50.1 Watts | 700 MHz | Not active |

The table above shows that the Facility is not Low RF Power Mobile Phone Radiocommunications Infrastructure.

Development Approval not required

Telstra deemed this Facility (barring the two panel antennas that are subject to planning approval) to be a low-impact facility in its community notification letter and the ACMA is satisfied that this is the case. Accordingly, the Facility does not require a Development Application/Approval from ACT Planning. There is no other radiocommunications infrastructure at the premises (other than the two panel antennas that are subject to planning approval noted above).

The ACMA’s findings

The table below sets out the ACMA’s findings in relation to Telstra’s compliance with clauses 6.2.6, 6.4.4 and 11.3.1 of the Deployment Code.

| Item | Code reference | ACMA Findings |
| --- | --- | --- |
| 1 | Clause 6.2.6 The Carrier must comply with its consultation plan and any amendments made to the plan. | Chapter 6 of the Deployment Code sets out the consultation requirements which applied to Telstra in respect of the deployment of the Facility at 10 Binara Street. Amongst other things, clauses 6.2 and 6.3 of the Deployment Code include requirements about the development and implementation of a consultation plan. Clause 6.3.5 (b) of the Deployment Code states that a carrier’s consultation plan must require it to consult with and seek submissions from IAPs within a distance specified and justified by the carrier. Relevant to this investigation, clause 6.2.6 of the Code states that a carrier must comply with its consultation plan. In compliance with clause 6.3.5(b) of the deployment Code, page 5 of Telstra’s consultation plan for 10 Binara Street illustrates the buildings to which it intended to send a notification letter about the proposed Facility. The highlighted area in Telstra’s consultation plan includes two buildings at the following addresses: - 10 Binara Street, and - 240 Bunda Street. Telstra’s consultation plan provides the following reasons for the area of consultation: ‘Typically in an urbanised area, when installing a low impact facility, Telstra notifies households and businesses within an appropriate radius, on the basis that the occupiers of these properties would consider the installation of the Proposed Facility to be ‘visually prominent’. In this instance, given the central business (CBD) location of the Proposed Facility. (sic) Telstra has deemed a notification radius of up to 120m is appropriate. Telstra will also notify other ‘interested and affected’ within a greater radius.’ A Google Earth image of the site further validates that 240 Bunda Street is within Telstra’s 120 metre notification radius. However, the complaint to the ACMA stated that Telstra did not consult the residents of 240 Bunda Street. On 24 October 2018, the ACMA sought information from Telstra about whether the residents at 240 Bunda street were consulted . On 14 November 2018 Telstra provided the following response: ‘Unfortunately, it was been brought to my attention that Telstra’s supplier did not provide any consultation material to the residents of 240 Bunda Street. It appears the town planner mistook the adjoining building to be an office building, however this does not excuse nor explain why the residents of 240 Bunda Street were not notified of this proposal.’ Telstra advised that the following consultation was undertaken: - Three letters were hand delivered to: - the ground floor tenants of 10 Binara Street, including the Glass House Café and Binara Child Care Centre, and - The Bank of Queensland branch at 331/240 Bunda Street. - Four emails were sent, and signs were placed on the glass door entrances of 10 Binara Street. On 12 February 2019, Telstra advised that it took the following actions after becoming aware of the complaint: - On 9 November 2018 - issued a ‘Notice to Contractors – Reminder of Contractor’s obligations When Acting as Telstra Representatives’, reminding all Telstra’s contractors of their compliance obligations - On 12 November 2018 – issued a formal contract warning to Telstra’s supplier (Kordia) in relation to this specific incident - December 2018 and February 2019 – conducted a national training program for all carriers and their respective Site Acquisition, Environment and Design contractors on the Deployment Code - On 16 November 2018 and 5 February 2019 – a Telstra Senior Planner conducted training sessions with the planning team at Kordia regarding Telstra requirements for compliance with the Deployment Code. Telstra also advised that from 16 November 2018, Kordia has held monthly internal planning meetings to update its town planners and property staff of any changes to client requirements, industry updates, applicable training and workload issues. Kordia is also implementing compulsory peer reviews across Deployment Code Section 6 processes. Considering that: - Telstra’s consultation plan states that it would notify IAPs within a radius of 120 metres from the Facility - 240 Bunda Street is located within the 120 metre notification radius specified in the consultation plan, and - by its own admission, Telstra did not provide any consultation material to all IAPs at 240 Bunda Street the ACMA makes the finding that Telstra contravened clause 6.2.6 of the Deployment Code as it did not fully comply with its consultation plan. |
| 2 | Clause 6.4.4 The Carrier must send an enveloped letter containing the information contained in clause 6.4.1 to IAPs. | Clause 6.4.4 of the Deployment Code requires carriers to send an enveloped letter containing the information contained in clause 6.4.1 to IAPs. As discussed in the section above, Telstra’s consultation plan identified that the residents at 240 Bunda Street were IAPs and should have been sent a notification letter. As Telstra has admitted that it did not send the notification material to all IAPs at 240 Bunda Street, the ACMA makes the finding that Telstra has contravened clause 6.4.4 of the Deployment Code. |
| 3 | Clause 11.3.1 The carrier must acknowledge complaints in writing, within ten working days of receiving the complaint | Clause 11.3.1 of the Deployment Code requires carriers to acknowledge complaints within ten working days of receipt. A complaint is defined in clause 11.1 of the Deployment Code as any expression of dissatisfaction or grievance made in writing to a carrier in relation to its performance of any mandatory obligations in the Code. The complainant advised the ACMA that she: - emailed Kordia (Telstra’s representative) on 20 July 2018 enquiring about Telstra’s proposal, and - lodged a formal complaint online on 27 July 2018 using Kordia’s generic email form but did not receive a response to her complaint. The complaint lodged on 27 July 2018 appears to constitute a complaint for the purposes of clause 11 as: - it was an expression of grievance made in writing - it was about a lack of consultation and communication about the installation of the Facility. As Telstra was required to notify IAPs about the proposed Facility, the complaint therefore related to Telstra’s performance of mandatory obligations in the Code, and - it did not appear to be frivolous, vexatious or not made in good faith. Telstra has provided the ACMA a copy of a letter which Kordia sent to the complainant on 17 August 2018. In response to the ACMA’s preliminary findings, Telstra advised that while the ‘…Kordia Letter did not specifically reference the 27 July 2018 complaint (it only references the 20 July 2018 email), Kordia investigated and addressed the issue raised in the complaint, namely, Kordia confirmed that it did not directly notify all the residents of 240 Bunda St…As the two pieces of correspondence from [the complainant] covered the same issue, Kordia’s Letter intended to address the issues raised in both the 20 July 2018 email and the 27 July 2018 complaint.’ The ACMA accepts that both of the complainant’s emails appear to cover the same issue – lack of consultation – and that Kordia’s response of 17 August 2018 responded to that issue. Telstra did not provide evidence, however, that that it had acknowledged the complaint within ten working days of receipt. In response to the ACMA’s preliminary findings, Telstra accepted that it had not complied with clause 11.3.1 of the Deployment Code. The ACMA therefore makes the finding that Telstra has contravened clause 11.3.1. The ACMA notes that the following actions have been taken by Telstra and Kordia to address this matter and ensure future compliance: - Kordia sent a subsequent letter to the complainant on 22 March 2019 to clarify that Telstra had intended the Kordia Letter of 17 August 2018 to address both the 20 July 2018 email enquiry and the 27 July 2018 complaint and to check whether the complainant’s concerns had been adequately addressed. - Telstra has conducted a review of Kordia’s complaint handling procedures, to ensure future compliance with the Deployment Code (clause 9 of C564:2018, which is the current clause equivalent to clause 11 of C564:2011). - Kordia has implemented additional peer review processes and regular training to ensure future compliance. - Kordia’s legal team has also undertaken further research into the Deployment Code to ensure that future complaints are escalated to Telstra and adequately responded to in a timely manner. |

In its response to the ACMA’s request for information of 24 October 2018, Telstra advised that some of the facilities at the site were not low-impact facilities. This investigation only deals with the low-impact facilities.

Facilities that are low-impact facilities are set out in the Telecommunications (Low-impact Facilities) Determination 2018

C564:2011 was the Deployment Code in operation when the installation occurred, and when the complaint was made.