FYSO 2020–24: annual progress report

For the 2020–21 annual work program

JUly 2021

Canberra

Red Building 
Benjamin Offices
Chan Street 
Belconnen ACT

PO Box 78
Belconnen ACT 2616

T	+61 2 6219 5555
F	+61 2 6219 5353

Melbourne

Level 32 
Melbourne Central Tower
360 Elizabeth Street 
Melbourne VIC

PO Box 13112
Law Courts 
Melbourne VIC 8010

T	+61 3 9963 6800
F	+61 3 9963 6899

Sydney

Level 5 
The Bay Centre
65 Pirrama Road 
Pyrmont NSW

PO Box Q500
Queen Victoria Building 
NSW 1230

T	+61 2 9334 7700 or 1800 226 667
F	+61 2 9334 7799

Copyright notice

https://creativecommons.org/licenses/by/4.0/

With the exception of coats of arms, logos, emblems, images, other third-party material or devices protected by a trademark, this content is made available under the terms of the Creative Commons Attribution 4.0 International (CC BY 4.0) licence.

We request attribution as © Commonwealth of Australia (Australian Communications and Media Authority) 2021.

All other rights are reserved.

The Australian Communications and Media Authority has undertaken reasonable enquiries to identify material owned by third parties and secure permission for its reproduction. Permission may need to be obtained from third parties to re-use their material.

Written enquiries may be sent to:

Manager, Editorial Services
PO Box 13112
Law Courts
Melbourne VIC 8010
Email: info@acma.gov.au

# FYSO 2020–24: annual progress report

The five-year spectrum outlook (FYSO) annual progress report describes the status of activities outlined in the FYSO 2020–24, as of 30 June 2021. The publication of this information allows us to engage with consumers, industry and government to shape and apply the regulatory framework.

## Significant updates during the period

On 17 December 2020, the Radiocommunications Legislation Amendment (Reform and Modernisation) Act 2020 (the Modernisation Act) received Royal assent. The provisions of the Modernisation Act came into force on 17 June 2021.

The ACMA is primarily responsible for developing and implementing the new spectrum management arrangements, including licensing and allocation. In February 2021, we released the Update to FYSO 2020–21 annual work program in the FYSO 2020–24 (the FYSO update). The FYSO update reflected the key Modernisation Act implementation consultations to be completed by 30 June 2021. The FYSO 2020–24 annual progress report includes a table reporting on the status of these activities. Implementation of new regulatory arrangements necessary for the commencement of the Modernisation Act was a significant body of work and, as result, some other projects were deferred to accommodate this important regulatory implementation activity.

In a number of projects which were reprioritised, we have taken the time to address additional proposals raised by stakeholders or, where further planning and technical assessments were undertaken, to respond to stakeholder feedback received in consultations.

The tables below show progress in delivering our 2020–21 work program for the period 1 July 2020 to 30 June 2021.

Planning – major band-planning activities

| Planning stage | Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- | --- |
| Monitoring | 600 MHz (617–698 MHz) 3.3 GHz (3300–3400 MHz) 4.5 GHz (4400–4500 MHz) 4.8 GHz (4800–4990 MHz) 13 GHz (12.75–13.25 GHz) 40 GHz (37–43.5 GHz) 46 GHz (45.5–47 GHz) 47 GHz (47.2–48.2 GHz) Bands being studied under WRC-23 agenda item 1.2 Bands being studied under WRC-23 agenda item 1.4 | Continue to monitor domestic and international developments in these bands to identify usage trends | Ongoing |
| Initial investigation | ‘Extended MSS L-band’ (1518–1525 MHz and 1668–1675 MHz) | Not scheduled for 2020–21 Likely simultaneous review of the extended MSS L-band and the 1.5 GHz bands | No change to projected timeline |
|  | 1880–1920 MHz | Q2 2021: discussion paper | Release of discussion paper moved to Q3 2021 due to re-prioritisation |
|  | 2300–2302 MHz | Not scheduled for 2020–21 | No change to projected timeline |
|  | 6 GHz (radio local area networks (RLANs)) | Q4 2020: discussion paper | Completed: discussion paper released in Q2 2021 |
| Preliminary replanning | 1.5 GHz (1427–1518 MHz) | Not scheduled for 2020–21 Likely simultaneous review with the extended MSS L-band and the 1.5 GHz band | No change to projected timeline |
|  | 2 GHz (1980–2010 MHz and 2170–2200 MHz) | Q4 2020: options paper | Completed: options paper released in Q3 2020 |
|  |  | Q4 2020: planning decision paper | Completed: outcomes paper released in Q1 2021 |
|  | 3700–4200 MHz | Q4 2020: options paper | Completed: options paper released in Q3 2020 |
|  |  | Q4 2020: planning outcomes paper | Completed: outcomes paper released in Q1 2021 |
| Implementation | 850 MHz expansion band (809–824 MHz and 854–869 MHz) | Band is being cleared progressively; we continue to consider options for optimising its use Allocation timeframes are tied to those of the 900 MHz band | Ongoing |
|  | 900 MHz (890–915 MHz and 935–960 MHz) | Allocation timeframes are tied to those of the 850 MHz expansion band | No change to projected timeline |
|  | 1800 MHz (1710–1785 MHz and1805–1880 MHz) in remote areas | Q4 2020: discussion paper | Moved to Q4 2021 due to re-prioritisation |
|  | 3400–3575 MHz | Q3–4 2020: finalise restack of incumbent services | Completed |
|  |  | Q4 2020 to Q1 2021: consultation on variation to 3.4 GHz technical framework to support urban excision and PMP apparatus licensing | Urban excise work delayed to allow for further engagement with the technical liaison group Consultation planned for Q3 2021 PMP apparatus licensing moved to Q3 2021–Q4 2022 to be combined with 3700–4200 MHz implementation work |
|  |  | Q4 2020 to Q2 2021: if the minister decides to designate spectrum, conduct activities to convert NBN Co’s apparatus licences to spectrum licences | Completed: spectrum licences issued in Q2 2021 |
|  | 5.6 GHz (5600–5650 MHz) | Q4 2020: announce outcomes of public consultation | Completed |
|  | 26 GHz (24.25–27.5 GHz) | Q3 2020: consultation Q4 2020: finalise licensing arrangements for services in this band | Completed: consultation paper released in Q3 2020; licensing arrangements completed in Q4 2020 |
|  | 28 GHz (27.5–29.5 GHz) | Q3 2020: consultation Q4 2020: finalise licensing arrangements for services in this band | Completed: consultation paper released in Q3 2020; licensing arrangements completed in Q4 2020 |

Planning – optimising established planning frameworks

| Planning area | Project priorities | FYSO timeframe | Progress/ update |
| --- | --- | --- | --- |
| Broadcasting | Develop and consult on proposals for licence area plan (LAP) variations in Brisbane | Q4 2020: consult | Completed: consultation completed in Q1 2021 |
|  | Develop and consult on a proposal to vary the Deniliquin licence area plan (LAP) | Q1 2021: consult | Moved to Q4 2021 due to reprioritisation |
|  | Develop and consult on proposals for variations in a number of licence areas in NSW to enable AM–FM conversions | Q3 2020: consult | Ongoing: Taree and Grafton completed in Q4 2020 |
|  | Consult on the digital radio channel plan (DRCP) for the Gold Coast, taking into account the completion of frequency allotment planning | Q3 2020: consult | Completed: consultation paper released in Q3 2020 |
|  | Further consultation on whether variations to the DRCP for Brisbane are appropriate to improve digital coverage | Q3 2020: consult | Completed: consultation paper released in Q3 2020 |
|  | Develop and consult on proposals for variations to the Remote Central and Eastern Australia Radio LAP | Q4 2020: consult | Completed: consultation paper released in Q4 2020 |
|  | Consult on potential for replanning analog radio services in Perth, following the clearance of Band II television in Bunbury | Q4 2020: consult | Completed: consultation paper released in Q2 2021 |
| Satellite | Consider applications for test and demonstration purposes in the 2 GHz band | Ongoing | Ongoing |
|  | Manage filing and coordination of Australian satellite systems | Ongoing | Ongoing |
|  | - Spectrum arrangements for small satellites | Q4 2020: consult | - To be addressed by providing targeted support and information as required |
| Low interference potential devices (LIPD) | Monitor developments, including updates on low duty cycle 900 MHz changes and 26 GHz (as per planning decisions) | Ongoing to Q3 2020: update consultation | Completed |
| Intelligent transport systems | Monitor the developments in C-ITS. Review ITS class licence to accommodate V2X technology and consider channelisation arrangements | Q2 2021 | Moved to Q3 due to reprioritisation |
| Amateur service in the frequency band 5351.5–5366.5 kHz | Responses to consultation are being reviewed, with a final decision and way forward being determined | Decision in Q4 2020 | Completed |
| Spectrum planning, assignment and coordination requirements | Ongoing review of the spectrum planning technical framework to ensure its currency and consistency with current technologies and operational practices | Ongoing Q4 2020: consult on draft updated frequency coordination review work | Moved to Q3 2021 due to competing priorities |
| Spectrum licence technical frameworks | Ongoing program of review of technical frameworks below 4 GHz | 1800 MHz band – Q4 2020: consultation on variation | Moved to allow for further engagement with the technical liaison group Consultation planned for Q3 2021 |
|  |  | 2.3 GHz band – Q4 2020: consultation on variation | Completed: consultation paper released in Q4 2020; instruments, administrative arrangements and licence variations completed in Q2 2021 |
|  |  | Other bands: ongoing | Ongoing |
| Spectrum-sharing approaches | Ongoing consideration of new approaches to spectrum sharing | Ongoing – will consider proposals as they are submitted | Ongoing |

Forward allocation work plan

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| 26 and 28 GHz bands | Q3 2020: consult on: - coordination and licensing arrangements for new fixed satellite service (FSS) gateway earth stations in the range 27–29.5 GHz and new licensing arrangements for FSS earth stations in the 29.5–30.0 GHz range - the technical framework, taxation and allocation arrangements for apparatus licences in the 26 and 28 GHz bands | Completed: consultation paper released in Q3 2020; instruments and administrative arrangements completed in Q4 2020 |
|  | Q4 2020: some apparatus licences in 26 GHz and in all of 28 GHz become available for issue | Completed |
|  | Q4 2020: finalise the technical and allocation instruments for the allocation of spectrum licences Advertise the auction and invite applications | Completed: Applicant information package (AIP) published, and applications opened in Q4 2020 |
|  | Q1–2 2021 (noting Easter): auction spectrum licences | Completed: auction occurred in Q2 2021 |
| 850/900 MHz | Q3 2020: review submissions to the consultation on draft reallocation recommendation | Completed |
|  | Q1–2 2021: if the minister decides to reallocate spectrum, draft and consult on the allocation instruments | Completed: draft instruments released for consultation in Q2 2021 |
| 3400–3575 MHz | Q3–4 2020: finalise restack of incumbent services | Completed |
|  | Q4 2020 to Q2 2021: if the minister decides to designate spectrum, conduct activities to convert NBN Co’s apparatus licences to spectrum licences | Completed: spectrum licences issued in Q2 2021 |

Licensing and licensing systems

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| Trial of mobile phone jammers at Goulburn Correctional Complex | Ongoing: Corrective Services NSW commenced a 2-year trial on 13 December 2019 under the exemption determination | Ongoing |
| 400 MHz band | 2020–21: finalising the 400 MHz implementation project | Ongoing |
| Review of prohibition declarations and exemption determinations | Q1 2021: consultation on next steps | Consultation on next steps deferred to Q1 2022 to consult on and implement new 302 exemption powers under the Radiocommunications Act 1992 |
| RNSS repeater trials | 2020–21: continue to work with stakeholders to develop long-term licensing solution | Ongoing |
| Review of non-assigned amateur and outpost licensing arrangements with a view to reform | Q4 2020: consult | Completed: consultation paper released in Q1 2021 |
| Review of the accredited persons scheme | Q4 2020: consult with accredited persons on the efficiency and effectiveness of the scheme | Completed: consultation paper released in Q1 2021 |
|  | Q1: 2021: where appropriate, consultation on operational and/or regulatory changes to the scheme | Completed: consultation paper released in Q1 2021 |

Pricing

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| Pricing review implementation | Q4 2020: publish response to submissions paper. This paper will outline the work program to implement the Spectrum Pricing Review over 2020 and 2021 | Completed: response paper released Q4 2020. New taxes apply from 12 July 2021 Ongoing implementation of the work program over 2021 |
| Commercial broadcasting tax arrangements | Ongoing assessment of taxes throughout 2020–21 | Ongoing |
| Review of Commercial Broadcasting (Tax) Act 2017 | Q4 2020: release consultation paper | Completed: consultation paper released in Q4 2020 |
|  | Q1 2021: report to the minister | Completed |
| Ongoing maintenance of the current apparatus licence tax regime for matters like adjusting for inflation | 2020–21 | Ongoing Completed: consultation paper about inflation changes released Q4 2020; updated taxes commenced 5 April 2021 |
| Implement new taxation arrangements to allow industry to contribute to EME research funding | Q3 2020: implementation, with: - consultation on changes to spectrum licence taxes - making of amendments | Completed: consultation paper released in Q3 2020 Completed: amendments to tax determinations made in Q3 2020 |
| Spectrum licence tax | Q2–3 2021: consult on new spectrum licence taxes for the 26 GHz band and other related changes | No change to projected timeline |
|  | Q3 2021: Make new spectrum licence tax arrangements | No change to projected timeline |

Compliance and enforcement

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| 5G compliance program to check carrier’s compliance with EME standards under their licence conditions and obligations under the Mobile Base Station Deployment Code | 2020–21 | Compliance program focused on a sample of sites in Victoria is complete. The program is in the initial stages of being rolled out in NSW |
| Compliance activities to manage the risk of interference in 2 key areas: - unauthorised use of mobile phone repeaters - non-compliant activity in the construction/resources industry | 2020–21 | Completed |

International engagement

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| ITU-R Study Group 4 block meetings | Q4 2020 (21 October to 6 November 2020) | Completed |
| ITU-R Study Group 5 block meetings | Q3 2020 (7–31 July) Q4 2020 (4–24 November 2020 includes working party 5D) | Completed |
| ITU-R Working party 5D meetings | Q2–3 2020 (23 June to 9 July) Q4 2020 (5–16 October and 17–19 November) | Completed |
| First meeting of the APT Conference Preparatory Group (Asia-Pacific) for WRC-23 (APG23-1) | Q3 2020 (24–25 September) | Completed |

Additional activities for 2020–21: Modernisation Act implementation

| Project priorities | FYSO update timeframe | Progress/update |
| --- | --- | --- |
| Release information paper on the ACMA’s approach to radiocommunications licensing and allocation | March 2021 | Completed: information paper released in Q1 2021 |
| Consult on the new accreditation rules, transitional accreditation rules and consequential amendments to the Radiocommunications (Frequency Assignment Certificates) Determination 2014 | March 2021 | Completed: consultation paper released in Q1 2021 |
| Consult on consequential amendments required to class licences, which need references to standards updated to references to equipment rules | March 2021 | Completed: consultation paper released in Q1 2021 |
| Consult on the new equipment rules | March 2021 | Completed: consultation paper released in Q1 2021 |
| Consult on the ACMA’s approach to the use of the exemptions power under the new section 302 of the Radiocommunications Act 1992 | May 2021 | Completed: consultation paper released in Q1 2021 |

This may include a subset of the following areas: Grafton, Taree, Inverell, Moree, Gunnedah, Tamworth, Lismore, Mudgee, Young and Parkes. We are consulting with the licensees to determine indicative timelines and relative priorities. Proceeding with these variations depends on the relevant licensees making timely strategic business decisions on available implementation options.