FYSO 2021–26: 
Annual progress report

For the 2021–22 annual work program

July 2022

Canberra

Red Building 
Benjamin Offices
Chan Street 
Belconnen ACT

PO Box 78
Belconnen ACT 2616

T	+61 2 6219 5555
F	+61 2 6219 5353

Melbourne

Level 32 
Melbourne Central Tower
360 Elizabeth Street 
Melbourne VIC

PO Box 13112
Law Courts 
Melbourne VIC 8010

T	+61 3 9963 6800
F	+61 3 9963 6899

Sydney

Level 5 
The Bay Centre
65 Pirrama Road 
Pyrmont NSW

PO Box Q500
Queen Victoria Building 
NSW 1230

T	+61 2 9334 7700 or 1800 226 667
F	+61 2 9334 7799

Copyright notice

https://creativecommons.org/licenses/by/4.0//

With the exception of coats of arms, logos, emblems, images, other third-party material or devices protected by a trademark, this content is made available under the terms of the Creative Commons Attribution 4.0 International (CC BY 4.0) licence.

We request attribution as © Commonwealth of Australia (Australian Communications and Media Authority) 2022.

All other rights are reserved.

The Australian Communications and Media Authority has undertaken reasonable enquiries to identify material owned by third parties and secure permission for its reproduction. Permission may need to be obtained from third parties to re-use their material.

Written enquiries may be sent to:

Manager, Editorial Services
PO Box 13112
Law Courts
Melbourne VIC 8010
Email: info@acma.gov.au

FYSO 2021–26: 
Annual progress report

Each year we publish our spectrum management work program in the five-year spectrum outlook (FYSO), consistent with section 28E of the Radiocommunications Act 1992.

The Australian Communications and Media Authority Act 2005 at subsection 57(h) provides that we must report on the activities that give effect to the work program.

This FYSO annual progress report outlines the status of activities set out in the 2021–22 annual work program in the FYSO 2021–26, from 1 July 2021 to 30 June 2022.

- It also provides additional information about changes where we departed from our intended timeframe and prioritisation.

- We expect to release the FYSO 2022–27 in Q3 2022.

Contents

Band-planning activities	2

Forward allocation timing	5

Optimising established planning frameworks	6

Licensing and licensing systems	9

Pricing		10

Compliance and enforcement	11

International engagement in 2021–22	12

## Band-planning activities

| Planning stage | Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- | --- |
| Monitoring | 600 MHz (617–698 MHz) 3.3 GHz (3300–3400 MHz) 4.5 GHz (4400–4500 MHz) 4.8 GHz (4800–4990 MHz) 13 GHz (12.75–13.25 GHz) 40 GHz (37–43.5 GHz) 46 GHz (45.5–47 GHz) 47 GHz (47.2–48.2 GHz) Bands being studied under WRC-23 agenda item 1.2 Bands being studied under WRC-23 agenda item 1.4 | Continue to monitor domestic and international developments in these bands to identify usage trends. For 600 MHz, follow Media Reform Green Paper developments | Ongoing |
| Initial investigation | - 1.5 GHz (1427–1518 MHz) | Q2 2022: discussion paper Simultaneous review with the extended mobile satellite service (MSS) L-band | Completed |
|  | - Extended MSS L-band (1518–1525 MHz and 1668–1675 MHz) | Q2 2022: discussion paper Simultaneous review with the 1.5 GHz band | Completed |
|  | 1880–1920 MHz | Q4 2021: discussion paper | Completed |
|  | 2300–2302 MHz | Not scheduled for 2021–22 | Not applicable |
|  | 5030–5091 MHz | Q3 2021: consideration of submissions following earlier discussion paper | Completed. A summary of submissions and interim radiocommunications assignment and licensing instructions (RALI) was published in Q1 2022 |
|  | 6 GHz | Q3 2021: Consideration of submissions following earlier discussion paper, with follow-up paper discussing more detailed options and proposals in Q4 2021 | Completed In Q1 2022, we updated the LIPD class licence for the lower 6GHz band, released a summary and response to submissions received in response to the consultation undertaken in Q4 2021 and provided information on next steps |
| Preliminary replanning | No activities in this stage | Not applicable | Not applicable |
| Implementation | 850 MHz expansion band (814–825 MHz and 859–870 MHz) | Band is being cleared progressively. Allocation timeframes are tied to those of the 900 MHz band | Auction concluded December 2021. Clearance and/or relocation of incumbent services is in progress, with a view to finalising the clearance of the band by 30 June 2024 |
|  | 900 MHz (890–915 MHz and 935–960 MHz) | Allocation timeframes are tied to those of the 850 MHz expansion band Late Q4 2021: expect to commence auction | Auction concluded December 2021 |
|  | 1800 MHz (1710–1785 MHz and 1805–1880 MHz) in remote areas | Q4 2021: discussion paper | Moved to Q3/4 2022. Work on this item has been delayed, due to a need to assess in more detail the impact of changes to the process for setting allocation limits |
|  | 2 GHz (1980–2010 MHz and 2170–2200 MHz) | Q4 2021: consultation paper on updates to RALI FX3 | Moved to Q1 2022 as part of work on the spectrum planning framework, see Frequency coordination requirements review work program 2021–22 Consultation published Q2 2022 |
|  |  | Q4 2021: consultation on updates to the Television Outside Broadcast Service (1980–2110 MHz and 2170–2300 MHz) Frequency Band Plan 2012 | Completed. New band plan made Q2 2022 |
|  |  | Q4 2021: consultation on technical and licensing arrangements to support MSS narrowband use in 2005–2010/2195–2200 MHz | Completed. Arrangements implemented Q2 2022 |
|  | 3400–3575 MHz | Q3 2021: consultation on variation to 3.4 GHz technical framework to support urban excise | Completed. Follow-up consultation held in Q1 2022 |
|  |  | Q1 2022: consultation on wireless broadband apparatus licence technical arrangements. This work will be combined with 3700–4200 MHz implementation activities | Completed |
|  | 3700–4200 MHz | Q1 2022: Consultation on RALI FX3 | Completed |
|  |  | Q3 2021 – Q1 2022: development of the apparatus and spectrum licensing technical frameworks | Consultation on apparatus licensing framework for remote areas published Q1 2022. Work on frameworks for areas other than remote to begin Q4 2022 |
|  |  | Q4 2021: Public consultation and finalisation of licensing, allocation and tax arrangements for apparatus licences in 3400–4000 MHz remote areas | Delayed due to further engagement with stakeholders; subsequently completed in Q1 2022 |
|  |  | Q1 2022: Public consultation and finalisation of technical frameworks including any RALIs | Consultation published Q1 2022. Finalisation delayed due to further engagement with stakeholders |
|  |  | Q1–Q2 2022: Allocation of apparatus licences in remote areas, which will include spectrum from 3400–4000 MHz | Allocation will take place not before Q4 2022, due to additional work required on technical frameworks |
|  |  | Q2 2022 – Q4 2023: Develop allocation approaches and conduct allocations for metropolitan and regional areas | No change to projected timeline |

## Forward allocation timing

| Band | Stage | FYSO timeframe | Notes | Allocation method | Progress/update |
| --- | --- | --- | --- | --- | --- |
| 850/900 MHz | Finalise allocation instruments | Q3 2021 |  | Spectrum licence auction | Completed |
|  | Auction of spectrum licences | Q4 2021 |  |  | Completed: auction concluded 6 December 2021 |
| 3400–4000 MHz (remote areas) | Implementing planning decision | Q1–Q2 2022 | Administrative allocation of apparatus licences for remote areas. Incorporates spectrum from the recent 3700–4200 MHz planning decision and previous decisions on 3400–3700 MHz in remote areas | Administrative allocation | Allocation to take place not before Q4 2022 |
| 3400–3575 MHz (excluding remote areas) | Implementing planning decision | Q1 2023 | The allocation of spectrum licences in any additional frequencies and areas could occur with the 3700–3800 MHz band | Spectrum licence auction for new allocations | Ongoing |
| 3700–4200 MHz and 3400–3575 MHz (excluding remote areas) | Implementing planning decision | 2023 | For both spectrum licences and apparatus licences in areas that are not remote | 3700–3800 MHz band: spectrum licence auction. Apparatus licence allocation to be determined | Ongoing |
| 2 GHz (mobile satellite services) | Implementing planning decision | Not before Q3 2023: apparatus licences (our preliminary view is subject to further consideration) | New services will not commence until TOB services have transitioned to new arrangements; anticipated to occur over 5 years | To be determined | No change to projected timeline |

## Optimising established planning frameworks

| Planning area | Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- | --- |
| Broadcasting | Consolidate and update broadcast spectrum planning documents, including ACMA general approach to broadcast planning and retransmission policies | Q3 2021 | Completed |
|  | Develop and consult on a proposal to vary the Deniliquin licence area plan (LAP) | Q4 2021: consult | Completed Q2 2022 |
|  | Develop and consult on proposals for variations in a number of licence areas in NSW and VIC to enable AM–FM conversions | Q4 2021 and ongoing: consult | Consultation on Mudgee and Mount Gambier proposals in Q1 2022 |
|  | Following extension of Part 3 of the Broadcasting Services Act 1992 (BSA) to Norfolk Island, licence various incumbent broadcasting services in accordance with the provisions of the BSA and the Radiocommunications Act | Q3 2021 | Ongoing, to be completed by Q3 2022 |
|  | Develop and consult on proposals for variations to the Remote Central and Eastern Australia Radio LAP | Q4 2021: consult | Completed |
|  | Develop and consult on proposals for variations to the Remote Western Australia Radio LAP | Q1 2022: consult | Deferred to Q3 2022 due to reprioritisation and additional work on a range of issues |
|  | Following extension of Part 3 of the BSA to Norfolk Island, prepare or vary a licence area plan to include Norfolk Island | Q2 2022: consult | Deferred to Q4 2022 due to reprioritisation and additional work on a range of issues |
|  | Consult on the digital radio channel plan (DRCP) for the licence areas where the incumbent broadcasters have committed to rollout digital radio in 2021 or 2022 | Timing will be driven by the demand from broadcasters | No requests received |
|  | Consult on potential for replanning analog radio services in Perth, following the clearance of Band II television in Bunbury | TBA based on consultation in Q2 2021 | Further information to be published in Q3 2022 |
| Satellite | Consider applications for test and demonstration purposes in the 2 GHz band | Ongoing | Ongoing |
|  | Manage filing and coordination of Australian satellite systems | Ongoing | Ongoing |
| Low interference potential devices (LIPD) | Monitor developments | Ongoing – Q1 2022: consultation on regular update to the LIPD class licence | Ongoing. Most recent update in Q1 2022; next update scheduled for Q3 2022 |
|  | Targeted update to add the 5925–6425 MHz band for RLAN access | Q4 2021: Consult | Completed |
| Intelligent Transport Systems (ITS) | Monitor the developments in cooperative ITS. Review ITS class licence to accommodate V2X technology and consider channelisation arrangements | Ongoing | Deferred. Advice from industry is current arrangements are fit for purpose. Further, European arrangements will be reviewed in 2022, which may affect Australian arrangements. Therefore, any review is deferred until at least late 2022 |
| Spectrum planning, assignment and coordination requirements | Ongoing review of the spectrum planning technical framework to ensure its currency and consistency with current technologies and operational practices | Ongoing | Ongoing |
| Spectrum licence technical frameworks | Ongoing program of review of technical frameworks below 4 GHz | 1800 MHz band –Q4 2021: implementation of consultation outcomes | Completed. Licence variations implemented Q1 2022 |
|  |  | 2.1 GHz band – Q4 2021: commence review and form a technical liaison group | Completed |
|  |  | Other bands: ongoing | Ongoing |
| Spectrum-sharing approaches | Ongoing consideration of new approaches to spectrum sharing | Ongoing – will consider proposals as they are submitted | Ongoing |

## Licensing and licensing systems

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| Radiocommunications legislative reform | Ongoing | Substantive reforms implemented |
| Trial of mobile phone jammers in prisons | Ongoing: Corrective Services NSW commenced a 2-year trial on 13 December 2019 | Trial completed. Ongoing exemption determination made in Q4 2021 |
| Drone regulation | Ongoing: continue monitoring licensing requirements | Ongoing. An interim RALI was released in Q1 2022 to allow access to the 5055–5065 MHz band for line-of-sight remotely piloted aircraft systems control and non-payload communications (LoS RPAS CNPC) links |
| Radionavigation-satellite service (RNSS) repeater trials | 2021–22: facilitate and monitor trials, and progress development of long-term licensing solution | Ongoing |
| Review of prohibition declarations and exemption determinations | Q3 2021: implementation of new exemption powers | Completed |
|  | Q1 2022: consultation on reviewed framework, new and amended instruments | Deferred to Q3 2022 due to necessary reprioritisation |
| Review of non-assigned amateur and outpost licensing arrangements | 2021–22: consider the submissions to the consultation and update the amateur and outpost community on our next steps | Completed. Response to submissions published in Q4 2021. Outpost licensees are transitioning to the new class licence. Further consultation on the draft amateur class licence is scheduled for Q3 2022 |
| Options for higher power amateur operation | Q2 2022: consultation | Deferred to Q3 2022 to coordinate with further consultation on amateur class licensing |
| Review of scientific assigned and non-assigned apparatus licensing arrangements | Q1 2022: consultation | Deferred to Q3/Q4 2022 due to necessary reprioritisation |

## Pricing

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| Second tranche of changes arising from the implementation of the Spectrum Pricing Review | Q4 2021: consultation | Completed. Response to consultation and implementation of second tranche reforms concluded Q2 2022 |
| Pricing review implementation considering the new technologies and trials | To be generally aligned with the review of scientific licensing arrangements in 2022 | Ongoing. Additionally, we have implemented new pricing arrangements for technologies in frequencies above 100 GHz as part of the second tranche of Spectrum Pricing Review reforms |
| Commercial broadcasting tax arrangements | Ongoing assessment of taxes throughout 2021–22 | Ongoing |
| Preparations for the outcomes of the review of the Commercial Broadcasting (Tax) Act 2017 | 2021–22 | Ongoing |
| Ongoing maintenance of the current apparatus licence tax regime for matters like adjusting for inflation | Q4 2021 | Ongoing. In finalising the outcomes of the second tranche of proposals for the Spectrum Pricing Review, the ACMA proposed to adjust taxes based on population rather than inflation |
| Ongoing licensing or band reviews that also have pricing implications will be undertaken throughout the year | 2021–22 | Ongoing. For example, price settings proposed for area-wide licences in the 3400–4000 MHz (remote areas) as part of that allocation process |
| Cost recovery initiatives | - Q3 2021: consult on new spectrum licence taxes for the Defence bands, 26 GHz band, 850/900 MHz and 3.4 GHz and other related changes | - Completed |
|  | - Q3 2021: Make new spectrum licence tax arrangements | - New spectrum licence tax determination made in September 2021 to include the Defence bands, 26 GHz band, 850/900 MHz and 3.4 GHz |

## Compliance and enforcement

| Project priorities | FYSO timeframe | Progress/update |
| --- | --- | --- |
| 5G compliance program to check compliance with electromagnetic energy (EME) standards and deployment code obligations, and provision of accurate information for the public on mobile phone base stations | 2021–22 | Ongoing. Measurement studies and audits in QLD and NSW completed |

## International engagement in 2021–22

| Meeting | FYSO timeframe | Progress/update |
| --- | --- | --- |
| International Telecommunication Union (ITU)-R Working Parties 4A-C | 5–28 July 2021 | Completed |
| Asia-Pacific Telecommunity (APT) Wireless Group Meeting 28 (AWG-28) | 6–14 September 2021 | Completed. Next meeting (AWG-29) scheduled 21–29 March 2022 |
| ITU-R Working Party 5D | 4–15 October 2021 | Completed |
| ITU-R Study Group 4 and Working Parties 4A-C | 20 October – 5 November 2021 | Completed. Next SG meeting scheduled September 2022 |
| Third meeting of APT Conference Preparatory Group (APG 23-3) | Meeting expected November 2021 | Completed. Next meeting (APG 23-4) scheduled July/August 2022 |
| ITU-R Study Group 5 and Working Parties 5A-C | 15 November – 17 December 2021 | Completed. Next SG Meeting scheduled 28–29 November 2022 |
| ITU-R Working Party 5D | 7–23 February 2022 | Completed |
| APT Wireless Group Meeting 29 (AWG-29) | 21–29 March 2022 | Completed. Next meeting (AWG-30) scheduled 5–9 September 2022 |
| ITU-R Working Party 5B | 29 March – 8 April 2022 | Completed. Next meeting scheduled 11–22 July 2022 |
| ITU-R Working Party 5D | 19–22 April 2022 | Completed |
| ITU-R Working Parties 4A-C | 4–20 May 2022 | Completed. Next meetings (SG 4 and WP 4A-C) scheduled 7–23 September 2022 |
| ITU-R Working Parties 5A and 5C | 23 May – 3 June 2022 | Completed. Next meeting (SG 5 and WP 5A-C) scheduled 14–29 November 2022 |
| ITU-R Working Party 5D | 13–24 June 2022 | Completed. Next meeting scheduled 10–21 October 2022 |

Amendments to the Act made by the Radiocommunications Legislation Amendment (Reform and Modernisation) Act 2020 came into force in June 2021. Under the Act as amended, we have the power to determine allocation limits in consultation with the ACCC. We will also be required to have regard to any relevant ministerial policy statement before setting allocation limits. In developing allocation limits, we would take into account matters such as relevant market conditions and the technical properties of the frequency bands under consideration.

As per the 2 GHz outcomes paper, our preliminary view, given demand is likely to exceed supply (as expressed in responses to the 2 GHz options paper), is that the most appropriate mechanism to resolve competing demand is a price-based allocation mechanism via auction. With price-based allocations under section 106 of the Radiocommunications Act 1992 limited to the allocation of transmitter licences (in this case, space apparatus licences in 2170–2195 MHz), the ACMA would only issue the associated space receive apparatus licences in the paired band 1980–2005 MHz to those successful in the priced-based allocation process.

This may include a subset of the following areas: Inverell, Moree, Gunnedah, Tamworth, Lismore, Mudgee, Young, Parkes and Wangaratta. We are consulting with the licensees to determine indicative timelines and relative priorities. Proceeding with these variations may depend on the relevant licensees making timely strategic business decisions on available implementation options.